CSA1007 – SOFTWARE ENGINEERING

Assessment Tool 2

Smart Electricity Grid Load Balancing System

Agile Sprint Planning & User Story Workshops

Name: Panuganti Hemanth

Register Number: 192325088

Course Code: CSA1007

Slot : D

Course Name: Software Engineering

Faculty Name: P. Subramanian

- Problem Statement

The assigned project is the Smart Electricity Grid Load Balancing System — a distributed platform that continuously collects data from smart meters, substations, renewable energy plants, and weather services in order to predict energy demand, optimize power distribution, detect overload conditions, notify grid operators of abnormalities, and generate consumption analytics for operational planning. This document applies Agile software engineering practices to plan the first development sprint for this system.

- Project Vision and Stakeholders

Project Vision

To build a reliable, distributed software platform that gives utility providers real-time visibility into grid performance, accurately forecasts energy demand, and automatically balances electrical load across regions — reducing outages, improving renewable energy integration, and lowering operational costs for the utility.

Project Objectives

  - Provide grid operators with a live, unified view of grid health across all connected substations and regions.

  - Reduce the frequency and duration of power outages through early overload detection.

  - Improve the utilization of renewable energy sources by aligning load distribution with generation forecasts.

  - Support data-driven operational and capacity-planning decisions through consumption analytics.

Key Stakeholders

| Stakeholder | Role / Interest in the Project |
| --- | --- |
| Grid Operators | Primary end users; monitor live grid status, respond to alerts, and approve load-balancing actions. |
| Utility Management | Sponsors the project; interested in reduced outages, lower costs, and regulatory compliance. |
| System Administrators | Manage user accounts, device onboarding, and system configuration. |
| Data Analysts | Use historical and forecast data to produce planning reports. |
| Renewable Plant Operators | Provide generation data; affected by curtailment/dispatch decisions. |
| Field Technicians | Maintain smart meters and substation equipment; act on maintenance alerts. |

| Stakeholder | Role / Interest in the Project |
| --- | --- |
| End Consumers | Indirectly benefit from improved reliability and stable electricity pricing. |
| Regulatory Bodies | Require compliance with grid-stability and data-reporting standards. |
| Development Team | Designs, builds, tests, and maintains the software platform. |

- Epics and User Stories

The product requirements have been organized into six Epics, each broken down into detailed user stories written in the standard Agile format: "As a <user>, I want <feature>, so that

<benefit>."

Epic 1: Real-Time Grid Monitoring

  - As a grid operator, I want to view live voltage, frequency, and load readings for each substation, so that I can assess grid health at a glance.

  - As a grid operator, I want the dashboard to auto-refresh in real time, so that I do not have to manually reload data during a shift.

  - As a system administrator, I want to onboard new smart meters and substations into the monitoring system, so that new infrastructure is visible without manual reconfiguration.

Epic 2: Demand Forecasting

  - As a grid operator, I want to see an hourly demand forecast for each region, so that I can anticipate load spikes before they occur.

  - As a data analyst, I want the forecasting model to factor in weather data, so that predictions remain accurate during seasonal changes.

  - As a data analyst, I want to compare forecasted demand against actual demand, so that I can evaluate and improve model accuracy.

Epic 3: Load Optimization & Balancing

  - As a grid operator, I want the system to recommend a load-redistribution plan when a region approaches capacity, so that I can prevent overloads before they happen.

  - As a grid operator, I want to approve or override an automated redistribution recommendation, so that I retain final control over grid operations.

  - As a renewable plant operator, I want the optimization engine to prioritize renewable generation where possible, so that clean energy is used before conventional sources.

Epic 4: Overload Detection & Alerting

  - As a grid operator, I want to receive an immediate alert when a substation exceeds a safe load threshold, so that I can respond before an outage occurs.

  - As a field technician, I want to receive maintenance alerts on my mobile device, so that I can respond to faults while away from the control room.

  - As a system administrator, I want to configure alert thresholds per region, so that alerts reflect each region's specific capacity limits.

Epic 5: Energy Analytics & Reporting

  - As a data analyst, I want to generate a weekly consumption trend report, so that I can share insights with utility management.

  - As utility management, I want to view the renewable-energy contribution percentage over time, so that I can track progress toward sustainability targets.

  - As a data analyst, I want to export analytics reports to PDF or Excel, so that I can share them outside the platform.

Epic 6: User & Access Management

  - As a system administrator, I want to assign role-based access to users, so that operators, analysts, and administrators only see features relevant to their role.

  - As a grid operator, I want to securely log in with my credentials, so that my dashboard and actions are tied to my identity for accountability.

- Acceptance Criteria

Acceptance criteria for the highest-priority user stories (selected for Sprint 1) are defined below using the Given–When–Then format.

User Story: Live substation readings (Epic 1)

  - Given a substation is transmitting telemetry data, when the operator opens the dashboard, then current voltage, frequency, and load values are displayed within 5 seconds.

  - Given a substation stops transmitting data, when 30 seconds pass with no new reading, then the dashboard marks that substation as "offline".

User Story: Auto-refreshing dashboard (Epic 1)

  - Given the operator has the dashboard open, when new telemetry data arrives, then the displayed values update automatically without a page reload.

User Story: Hourly demand forecast (Epic 2)

  - Given at least 30 days of historical consumption data exists for a region, when the operator requests a forecast, then an hourly demand prediction for the next 24 hours is displayed.

  - Given a forecast has been generated, when actual demand data becomes available, then the system records the forecast error for later model evaluation.

User Story: Overload threshold alert (Epic 4)

  - Given a substation's load exceeds its configured safe threshold, when the breach is detected, then an alert is raised and delivered to the assigned operator within 5 seconds.

  - Given an alert has been raised, when the operator acknowledges it, then the alert status changes to "acknowledged" and is logged with a timestamp and operator ID.

User Story: Load-redistribution recommendation (Epic 3)

  - Given a region is forecasted to approach 90% of capacity, when the optimization engine runs, then a redistribution plan is generated and presented to the operator for approval.

  - Given a redistribution plan is presented, when the operator rejects it, then the system logs the rejection reason and takes no automatic action.

User Story: Role-based access (Epic 6)

  - Given a user logs in with valid credentials, when their role is "Data Analyst", then only analytics and reporting features are visible, not administrative controls.

  - Given a user enters incorrect credentials three times, when the third attempt fails, then the account is temporarily locked for 15 minutes.

- Product Backlog Prioritization

The product backlog has been prioritized using the MoSCoW technique (Must have, Should have, Could have, Won't have this time), weighed against business value and dependency on other stories. Overload detection and live monitoring are treated as highest priority since grid safety depends on them; forecasting and optimization follow, as they depend on monitoring data being available first.

| Ran k | User Story (Epic) | MoSCoW Priority | Business Value | Dependency |
| --- | --- | --- | --- | --- |
| 1 | Live substation readings (Epic 1) | Must have | High | None – foundational |
| 2 | Overload threshold alert (Epic 4) | Must have | High | Depends on live readings |
| 3 | Onboard new meters/substations (Epic 1) | Must have | High | None – foundational |
| 4 | Role-based access & secure login (Epic 6) | Must have | Medium | None – foundational |
| 5 | Auto-refreshing dashboard (Epic 1) | Should have | Medium | Depends on live readings |
| 6 | Hourly demand forecast (Epic 2) | Should have | High | Depends on historical data |
| 7 | Mobile alerts for technicians (Epic 4) | Should have | Medium | Depends on alert engine |
| 8 | Load-redistribution recommendation (Epic 3) | Could have | High | Depends on forecast + monitoring |
| 9 | Weekly consumption trend report (Epic 5) | Could have | Medium | Depends on stored telemetry |
| 10 | Export reports to PDF/Excel (Epic 5) | Won't have this sprint | Low | Depends on reporting module |

- Sprint Backlog Planning

Sprint 1 is a two-week sprint. The four highest-priority "Must have" stories were selected for this sprint, as they establish the foundational monitoring and access-control capabilities that later sprints (forecasting, optimization, analytics) depend on. Each story has been broken down into actionable development tasks.

| User Story | Development Tasks |
| --- | --- |
| Live substation readings | Design telemetry data schema; build MQTT/Kafka ingestion service; build REST API for latest readings; build dashboard UI widget; write unit and integration tests. |
| Overload threshold alert | Implement threshold-checking service; integrate with ingestion pipeline; build notification service (in-app + email); write alert-logging module; write tests for breach and recovery scenarios. |
| Onboard new meters/substations | Design device-registration schema; build admin UI for onboarding; validate device ID uniqueness; write tests for duplicate/invalid device handling. |
| Role-based access & secure login | Implement authentication service; define role permission matrix; build login UI; implement account lockout after failed attempts; write security tests. |

- Story Point Estimation

Story points were assigned using Planning Poker with the Fibonacci sequence (1, 2, 3, 5, 8, 13), reflecting relative effort, complexity, and uncertainty rather than absolute hours. The team discussed each story and converged on a value after discussing outlying estimates.

| User Story | Story Points | Justification |
| --- | --- | --- |
| Live substation readings | 8 | Involves a new ingestion pipeline, real-time data handling, and a new dashboard component — high complexity and some technical uncertainty. |
| Overload threshold alert | 5 | Builds on the ingestion pipeline; moderate complexity to add threshold logic and notification delivery. |
| Onboard new meters/substations | 3 | Mostly CRUD-style functionality with validation; low-to-moderate complexity. |
| Role-based access & secure login | 5 | Requires authentication, permission logic, and security safeguards such as lockout; moderate complexity. |

Total Sprint 1 commitment: 21 story points. This is within the team's estimated velocity of 20–24 points per two-week sprint, based on team size and prior comparable project experience, leaving a small buffer for unforeseen issues.

- Sprint Goal and Expected Deliverables

Sprint Goal

By the end of Sprint 1, grid operators will be able to securely log in, view live substation readings on a dashboard, onboard new devices, and receive immediate alerts when a substation exceeds its safe load threshold — establishing the foundational monitoring and access layer that subsequent sprints (forecasting, optimization, and analytics) will build upon.

Expected Sprint Deliverables

  - A working authentication and role-based access system with login, logout, and account lockout after repeated failed attempts.

  - A live grid-monitoring dashboard displaying real-time voltage, frequency, and load readings per substation.

  - A device-onboarding interface allowing administrators to register new smart meters and substations.

  - An automated overload-alerting system that notifies operators within 5 seconds of a threshold breach, with acknowledgement tracking.

  - Automated unit and integration tests covering all four delivered stories, executed as part of the sprint's definition of done.

Definition of Done

  - Code is peer-reviewed and merged to the main branch.

  - Unit and integration tests pass with acceptable coverage.

  - Acceptance criteria for each story are verified against the working build.

  - The feature is demonstrated at the sprint review and accepted by the product owner.